## Slide 1: Protecting Portfolio Value
By Tim Washington
September 28th, 2011
Notes: Title

## Slide 2
At the highest level, Project Portfolio Management has four basic components:
All the steps necessary to construct an optimal portfolio given current limitations and constraints.
Higher portfolio maturity translates into a greater realization of the benefits of project portfolio management.
Selected projects must align with the business strategy and meet other important criteria. The result: the portfolio will contain a higher percentage of winning projects.
During the execution of an optimized portfolio, the aggregate project benefits (portfolio value) must be protected. This occurs by monitoring projects, assessing portfolio health, and managing portfolio risk.
The Goal: Maximize Value to the Organization
Select the Right Projects
Optimize the Portfolio
Mature the Portfolio Processes
Protect the Portfolio’s Value
Notes: The project portfolio lifecycle is very important and provides a conceptual overview of PPM.
Portfolio management enables strategic execution, and projects help accomplish strategic goals.
Therefore, the first step is to select the right projects. Without the right projects, an organization cannot accomplish its strategic goals.
The second step is to optimize the project portfolio. This includes prioritization and resource capacity management.
The third step is to protect the portfolio’s value. The project portfolio has inherent value and the key is to ensure that each project delivers the value it intended from the beginning.
The final step is to mature the portfolio’s processes. Higher maturity translates into greater benefits of the process. Validating project benefits and using this information is a key step for maturing the portfolio processes.
Again, the goal is to maximize value to the organization.

## Slide 3: Safeguard the Portfolio’s Value
Activities involved:
PROJECT MONITORING PORTFOLIO ASSESSMENT PORTFOLIO RISK MANAGEMENT
During the execution of an optimized portfolio, the aggregate project benefits (portfolio value) must be protected. Otherwise, we risk losing portfolio value. This occurs by monitoring projects, assessing portfolio health, and managing portfolio risk.

## Slide 4: Safeguard Portfolio Value
So Far….
We’ve selected the right projects for our portfolio
Then we optimized the portfolio under current limitations and constraints
Now, we need to track the project investments, otherwise we risk losing portfolio value.

## Slide 5: Drive the ship
Project Monitoring
The goal is to deliver the goods (portfolio value)
“All efforts should now be put into safeguarding the value of the portfolio.”
Therefore….
In a turbulent project environment, it is critical for the management team to drive future portfolio actions based on current project results

## Slide 6: Portfolio Dashboard
Combining key project metrics will produce a dashboard to monitor portfolio health.

## Slide 7
Portfolio risk: a set of events or conditions that have a positive or negative effect on the portfolio strategies.
Portfolio Risk Management: necessary steps taken to increase the likelihood of positive events and decrease the likelihood of negative effects impacting the project portfolio.
Definitions:
Portfolio Assessment—Portfolio Risk Management

## Slide 8
There are four primary portfolio risk management processes:
Identify portfolio risks
2) Analyze portfolio risks
3) Develop portfolio risk responses
4) Monitor and control portfolio risks
Portfolio Assessment—Portfolio Risk Management (cont.)

## Slide 9: Portfolio Risk-Boris
Portfolio Risk
PMT Decision
External Events
Business Changes
Governance Risk
Major Project Risks
PORTFOLIO RISKS
The Portfolio Management Team (PMT) decides what gets elevated and monitored as a portfolio-level risk.
Portfolio Assessment—Portfolio Risk Management (cont.)

## Slide 10
Another key success factor is that the organization must be committed to the proactive and consistent management of risk at all levels of management.
Portfolio Assessment—Portfolio Risk Management (cont.)