## Slide 1: Project Selection Overview
By Tim Washington
September 14th, 2011
Notes: Title

## Slide 2
At the highest level, Project Portfolio Management has four basic components:
All the steps necessary to construct an optimal portfolio given current limitations and constraints.
Higher portfolio maturity translates into a greater realization of the benefits of project portfolio management.
Selected projects must align with the business strategy and meet other important criteria. The result: the portfolio will contain a higher percentage of winning projects.
During the execution of an optimized portfolio, the aggregate project benefits (portfolio value) must be protected. This occurs by monitoring projects, assessing portfolio health, and managing portfolio risk.
The Goal: Maximize Value to the Organization
Select the Right Projects
Optimize the Portfolio
Mature the Portfolio Processes
Protect the Portfolio’s Value
Notes: The project portfolio lifecycle is very important and provides a conceptual overview of PPM.
Portfolio management enables strategic execution, and projects help accomplish strategic goals.
Therefore, the first step is to select the right projects. Without the right projects, an organization cannot accomplish its strategic goals.
The second step is to optimize the project portfolio. This includes prioritization and resource capacity management.
The third step is to protect the portfolio’s value. The project portfolio has inherent value and the key is to ensure that each project delivers the value it intended from the beginning.
The final step is to mature the portfolio’s processes. Higher maturity translates into greater benefits of the process. Validating project benefits and using this information is a key step for maturing the portfolio processes.
Again, the goal is to maximize value to the organization.

## Slide 3: Select the Right Projects
Selected projects must align with the business strategy and meet other important criteria. The result: the portfolio will contain a higher percentage of winning projects.
OPPORTUNITY MANAGEMENT
PROJECT EVALUATION
Activities involved:

## Slide 4: Portfolio Opportunities
X X X X
Portfolio Management Team Decision
Initiate a project!
Gate 1
The organization should maintain a list of opportunities
Based on an portfolio management team decision, some opportunities should be projectized to capture the opportunity.
In this way, attention is always being given to opportunities that maximize organizational value

## Slide 5: Project Evaluation
The evaluation phase is when the portfolio management team (PMT) reviews project proposals and determines whether it aligns with the business strategy and meets certain criteria.
In order for a project to come into the portfolio it should first be evaluated.

## Slide 6: Governance Definition
Project decision gates are a governance structure used to evaluate, authorize, and monitor projects as they pass through the project lifecycle.
Each gate represents a go/no-go/hold/modify decision by the Portfolio Management Team (PMT).

## Slide 7
1) Allows the Portfolio Management Team (PMT) to steer the direction of incoming projects.
2) Ensures that a good project plan is in place.
3) Helps the PMT commit the right resources to the right project at the right time.
4) Provides the PMT with a better understanding of the project details/scope/deliverables.
Additionally, Decision Gates:

## Slide 8
Formal Acceptance
Completion Report
Gate 4 Presentation
Strategic Benefit
Financial Benefit
Project Timing
Project Risk
Project Integration
Open Plan Schedule
Project Status
Risk and Issue Log
Mitigation Plans
Change Request
Phases
Decisions Gates
Execute/Control
Idea
Planning
Proceed as a Pending Project
Sponsor Acceptance
Closing Documents Completed
Authorize Project Commit Resources
Project Initiation
Project Performance:
Resource Forecasts
Proceed / Modify / Hold / Stop Work
Legend:
n
Approve Closure
Project Planning
Project Management Deliverables
Portfolio Criteria
Project Monitoring and Control
Project Proposal Form
Gate 1 Presentation
Business Requirements
Project Benefits
Impact Assessment
Business Case
Project Charter
Risk and Issue Log
Communication Plan
Gate 2 Presentation
2
1
Close
4
Approve Implementation
3
Decision Gate Example:
PORTFOLIO MANAGEMENT CRITERIA
DOING THE RIGHT WORK
PROJECT MANAGEMENT DELIVERABLES
DOING THE WORK RIGHT
Notes: 8

## Slide 9: Filter and Valve
Funded Projects
Decision gates also control the flow of incoming projects and protect the portfolio from being overloaded.
Evaluation (cont.)
STRATEGIC CRITERIA
Proposed Projects
“Project Parking Lot”
START
Gate 1
Gate 2
Decision gates screen out misaligned projects from the portfolio.

## Slide 10: Greatest Value
The greatest value of this process is improving your bottom line through the elimination of draining projects that do not contribute to the health of the enterprise.

## Slide 11: Shift of View
Project Portfolio Management represents a shift of view from the single project view to a total portfolio view.
The basic question is “how does this affect our project portfolio?”